Film festival website project

Anh Tu Le | [anh.le@edu.turkuamk.fi](mailto:anh.le@edu.turkuamk.fi) | +358 469 410 543 | Front End Developer

# Summary

To develop a website that show the information about the event at Brooklyn Park, Brooklyn Outdoor Film Festival, to announce the upcoming showings and take reservation.

# Stakeholders

Jennifer Viala:

* Brand manager
* Event Hosting
* PR

Anh Tu Le:

* Web Developer
* Designer
* Dev Ops

# Goal

## Make a website that is responsive and meets all the requirements of the founder of brooklyn vibes event, jennifer

* Responsive website: Make the website fit to any kind of screen of device that users use to access the website
* Requirements:
  + Show information about the film they are showing, and regularly published news or announcements about the festival.
  + There should also be links to the city of Brooklyn’s news website, the Brooklyn Bridge Park’s website, and our Twitter, Instagram, and Facebook accounts.
  + Reservation form.

# Timeline

|  |  |  |  |
| --- | --- | --- | --- |
| Steps | Sub steps | Duration | Date |
| Design the front end | | 3 days | March 15 |
| Coding the website | Frontpage | 3 days | March 18 |
| 5.html – 6.html | 2 days | March 20 |
| 7.html – 8.html | 2 days | March 22 |
| Register | 3 days | March 25 |
| Testing | | 2 days | March 27 |
| Release | | 1 days | March 28 |

# Budget

|  |  |
| --- | --- |
| Task | Price |
| Design | $500 |
| Coding | $2000 |
| Project Manger | $800 |
| Testing | $200 |

### 

# Technologies

## 

* HTML: Skeleton of the page.
* CSS: Maintain the styling.
* BOOTSTRAP 4: Create the responsive and mobile friendly website.
* CPanel: Domain and hosting.
  + brooklyn-filmfes.com will be my propose domain. It’s now available in godaddy.com with price of $0,99.
  + <https://www.bluehost.com/home> will be tmy propose hosting with the starting price of $2,95/month

### 